|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Task | Expected Time | Risk | Person |  | Actual Time | Percent Complete | Code Review |
| As an Administrator I will be able to log into the website | 3 Hours | 1 | Cade |  | 3 Hours | 100% | Nick |
| As an Administrator I will be able to CRUD Tours | 1 Hours | 1 | Cade |  | 1 Hours | 100% | Nick |
| As an Administrator I will be able to create multiple tours at a time | 4 Hours | 2 | Cade |  | 4 Hours | 100% | Nick |
| As an Administrator I will be able to create different Majors | 1 Hours | 3 | Nick |  | 1 Hours | 100% | Cade |
| As an Attendee I will be able to sign up for taking a tour on the website | 5 Hours | 5 | Nick |  | 5 Hours | 100% | Cade |
| As an Administrator I will be able to create different student statuses that will be selectable on the tour sign up form | 9 Hours | 3 | Nick |  | 9 Hours | 100% | Ken |
| As a new Administrator I will be able to create an account on the website | 2 Hours | 1 | Ken |  | 2 Hours | 100% | Nick |
|  |  |  |  |  |  |  |  |
| Date: 11/5/17 |  |  |  |  |  |  |  |

# TPS Report, Campus 2rs.

## Nick Pawlawski, Ken Rivard